EXECUTIVE MEETING

Date: May 02, 2011

Time: 6:30pm

Attendees				Regrets

Lloyd Donovan			Ken Doucette

Joe MacNeil				Ervin Roberston

Gary MacLean

Gary Rideout

Ruth MacLagan

Jill Humphries

Barry MacDonald

Terry Grant

Keith Hawley

Agenda Items:

## Club Participation in Clearing Debris from Hole # 6

- The park has asked for assistance in the clearing of debris from hole # 6 in trying to have the hole ready for opening day.

- The club agreed to contact our membership to solicit volunteers for this work.

- We plan on having our membership there for Saturday May 07 @ 09:00hrs.

- The club will provide a lunch to all volunteers.

- Information about this event will be posted on our website as well as a firm confirmation to be posted on Friday at noon.

Bunker Restoration Update

- The Park has confirmed that the bunkering will be complete on holes # 1,3,4,5,18 by opening day.

- The plan is to have all 18 holes open on the weekends but to limit play to just 10 holes ( 1-5) (14-18) during the week for the first 2 weeks of the season. This will allow bunkering to be completed on the valley holes.

New Handicap System

- The new web based handicap system is up and running

- There is some issue with the slope rating on some of our tees

- Keith to contact the NSGA to get clarification and Terry will set up the course ratings.

Practice Area

- The executive to confirm with the course on whether we can use the area adjacent to hole # 18 in the mornings as a practice area for our junior program.

- We have been using a private location as a practice area but the cost to maintain is high.

- The executive to confirm with the Park whether this is possible.

Pro Shop Opening

- Keltic has advised the executive that they will be opening the pro shop on Friday May 06 between 2pm and 6pm and again on Saturday between 10am and 2pm.

- There will be a sale on there existing stock and gift certificates will be available.

- They also plan on holding a “meet and greet”  session after our opening on in May

- The club will post the upcoming event on our website.

Meeting adjourned @ 8:00pm